## Slide 1
NINA HESSE
BOARDROOM EDITION
EXECUTIVE GOVERNANCE SUITE
PROJECT INSTANCE
PROJECT ALPHA
RELEASE DATE
JUNE 2026
PROPRIETARY GOVERNANCE INTELLIGENCE PRODUCT

## Slide 2
01
EXECUTIVE GOVERNANCE SUMMARY
NINA HESSE GOVERNANCE SUITE
DELIVERY CONFIDENCE
94%
OVERALL HEALTH: GREEN
92%
SCHEDULE
-2%
BUDGET
88%
GOVERNANCE
5
HIGH RISKS
EXECUTIVE OBSERVATION
"Programme remains on track. Delivery confidence remains high. No executive intervention required beyond decisions identified within this pack."
COMMITTEE ATTENTION
Q3 Resource Allocation Approval
Phase 2 Integration Strategy Sign-off
Critical Vendor Performance Review
PROJECT ALPHA | BOARDROOM EDITION
PAGE 01
PROPRIETARY GOVERNANCE PRODUCT

## Slide 3
02
RISKS & ISSUES GOVERNANCE
NINA HESSE GOVERNANCE SUITE
67.5%
GOVERNANCE EXPOSURE
12
RISKS
4
ISSUES
18
ASSUMPTIONS
24
DEPENDENCIES
TOP GOVERNANCE RISKS
Resource Constraints
Mitigation: Active external recruitment drive.
CRITICAL
Third Party Dependency
Mitigation: Weekly executive vendor reviews.
WARNING
CRITICAL DELIVERY ISSUES
Reporting Performance
Status: Database optimization in progress.
CRITICAL
UAT Defect Backlog
Status: Extended testing cycles approved.
CRITICAL
GOVERNANCE COMMENTARY
"Risk profile remains stable. No material increase in exposure. Mitigations remain effective across all critical workstreams."
PROJECT ALPHA | BOARDROOM EDITION
PAGE 02
PROPRIETARY GOVERNANCE PRODUCT

## Slide 4
03
EXECUTIVE FINANCIAL DASHBOARD
NINA HESSE GOVERNANCE SUITE
$2.5M
TOTAL BUDGET
$2.45M
FORECAST SPEND
-2%
VARIANCE
3.4x
ROI FORECAST
TOTAL
$2.5M
Spent to Date
$1,100,000 (44%)
Committed Spend
$800,000 (32%)
Remaining Budget
$600,000 (24%)
Contingency Reserve
$300,000 (12%)
EXECUTIVE FINANCIAL OBSERVATION
"Programme remains within approved tolerances. Forecast variance remains favourable. Benefits realisation remains on track with 3.4x ROI projected."
PROJECT ALPHA | BOARDROOM EDITION
PAGE 03
PROPRIETARY GOVERNANCE PRODUCT

## Slide 5
04
STRATEGIC PROGRAMME ROADMAP
NINA HESSE GOVERNANCE SUITE
"Strategic milestones are aligned with business objectives. Phase 2 integration is the critical path for Q3 delivery velocity and benefits realization."
MAY
JUN
JUL
AUG
SEP
OCT
NOV
KEY MILESTONE
DECISION GATE
STRATEGIC DELIVERABLE
PROJECT ALPHA | BOARDROOM EDITION
PAGE 04
PROPRIETARY GOVERNANCE PRODUCT

## Slide 6
05
STRATEGIC DECISIONS REQUIRED
NINA HESSE GOVERNANCE SUITE
"Timely executive decisions on these four items will ensure Phase 2 delivery velocity and maintain alignment with strategic objectives."
PRIORITY
HIGH
DECISION
Approve integration resources
IMPACT
Critical Path Velocity
RECOMMENDATION
Approve 2 additional integration specialists to maintain timeline.
30 May 2025
PRIORITY
HIGH
DECISION
Approve budget reallocation
IMPACT
Financial Compliance
RECOMMENDATION
Reallocate $150K from contingency to training workstream.
30 May 2025
PRIORITY
MEDIUM
DECISION
Approve timeline extension
IMPACT
Quality Assurance
RECOMMENDATION
Extend UAT phase by 2 weeks to ensure quality sign-off.
13 June 2025
PRIORITY
LOW
DECISION
Approve change adoption plan
IMPACT
User Readiness
RECOMMENDATION
Approve proposed change adoption and communication approach.
30 May 2025
Decisions made today keep us on track for a successful delivery and benefits realization.
PROJECT ALPHA | BOARDROOM EDITION
PAGE 05
PROPRIETARY GOVERNANCE PRODUCT